## Slide 1: Sythethesia
Alan Gerber, Cem Onyuksel, Evan Tobac, James Forbes

## Slide 2: Status Update
Project Idea: color-to-sound gun, allows user to “hear the rainbow”, sound properties defined by RGB content, tweakable via smartphone
Status:
  Project idea slightly changed, decided against Bluetooth in favor of Wifi
  Form factor will be decided later when electronics are functioning
  Gumstix and LEDs acquired
  Set up twice-weekly mandatory group meetings as status checkpoints
  Survey!

## Slide 3: Architecture
Idle

## Slide 4: Use Cases

## Slide 5: Risks & Mitigation
Risk | Mitigation
Wifi connection cuts out between phone and sensor | Use most recent configuration settings Reconnect Wifi
Not enough light for camera to identify colors | Add a brighter LED to light scene Calibrate system for darker colors
Battery life is shorter than expected | Lower battery life expectations Use rechargeable/better batteries
Camera interface draws too much power or is too clunky | Buying both sensors and camera to determine best form of input