# Project Feedback and Evaluation

Dependable Distributed Middleware Systems

18-749, Spring 2006

Team #: 1

Application:  Su-Del-Ku -- A real-time, fault-tolerant, high performance game where two or more sudoku players can pit their intelligence against each other

Middleware + Platform: JBosss, MySQL, Linux

Team Members: Christopher Nelson <crnelson@cs.cmu.edu>, Saul Jaspan <saul.jaspan@gmail.com>, Lucia de Lascurain <ldelascu@andrew.cmu.edu>, Jose Luis Rios Trevino <jriostre@andrew.cmu.edu>, Yudi Nagata <ynagata@andrew.cmu.edu>

2/11/2006: Feedback on project proposal

- Good division of project responsibilities

- Interesting baseline application (this has not been done before)

- Where are you considering using asynchronous messages (since you mention that you might need them)?

- You’ve talked about a server crash not affecting the continuation of the game. What about the start-up of a new game or the addition of a client to the game?

- Under the real-time requirements, you have two separate requirements – client receives reply in 200ms and game resumes within 2 seconds. Does this mean that the 200ms applies only in the fault-free case? Also, does the 200ms apply to ALL clients connected to the game?

- Does a client map onto a player? You mention the term “player” under the performance requirements

- You have a lot of functionality listed in the baseline application features – you might want to break those up into mandatory and optional features, just to ensure that enough of the application is implemented and that you don’t run out of time

### Feedback on project interfaces and end-to-end use case

MySQL on Linux working

JBoss on Linux working – need custom JBoss because of Lomboz

Group to send me an email with the quota that you need for JBoss and Eclipse

joinGameRoom to be the first end-to-end use case

Recommended to start with listGames instead because this is an end-to-end read-only method

Add a transaction id for every parameter and also in the database tables

Recommended to take a look at JNDI from previous years’ teams

Recommended to take a look at previous years’ teams with the same configuration

Don’t hard code port numbers

3/2/2006: Feedback on end-to-end use case

- Current platform: JBoss and MySQL

- Implemented use case that queries database and lists available games

- Demonstrated use-case with client, server and database running on different machines

- Updated baseline design to reflect mandatory and optional features

- Every member of the team displayed a good understanding of their system --- Good job (

- Need to think about how client will locate multiple servers in fault-tolerant design

3/22/2006: Checkpoint 1 Presentation

Architecture very well described

Team is on top of things and has their implementation under control

Things to think about at this stage – where is most of your multithreading and concurrency? This will start to affect your performance in the last phase

Why did you need a callback, and how did you implement it? Are there alternatives?

Annotate the methods that you might not need if you go the stateless route

Identify which methods invoke the recovery mechanisms (e.g., setAsPrimary)

Have you played with the interceptor as yet? Do you have a backup plan? I would recommend that you try a simple “kill -9” script first and then go fancier – saves you time

4/3/2006: Fault-tolerant Baseline

- Team has a good understanding of their system architecture

- Using passive replication for fault-tolerance with stateless middle-tier

- For the demo, used a list of hard-coded servers but their current implementation allows servers to be dynamically located

- Used global JNDI that pushes state to database allowing potential recovery of JNDI entries if server fails (remember to mention this in your report ()

- Discussed tradeoffs which occur during network partitions

- Overall, the team did a very good job in the demo

5/2/2006: Performance Experimentation

- Good understanding of the experimental process

- Very good “lessons learned” section

- Latency vs. throughput figure: forgot to characterize latency (mean? max?  99%?) and throughput (average? peak?)

- Overall, the team did a very good job with the experiments

### Final check-off list

Baseline:

Failover:

Exception-handling:

Recovery:

Latency:

Performance:

Test-cases:

Additional features:

#### Overall comments

#### Marks